Risk Management

18 November, 2025

Contents

Risk Management	4

Summary	4

Part 1. Risk Assessment Framework	5

Key Risk Concepts	5

Scope and Objectives	6

Identify purpose	6

Establish Risk Assessment Team	6

Identify scope	7

Identify assumptions and constraints.	7

Identify Information sources	8

Identify the analytic approach.	8

Document scope and objectives	9

Assets Identification	9

Threats Identification	10

Identify threat sources	10

Identify threat scenarios	10

Document the threats	11

Vulnerabilities Identification	11

Document the vulnerabilities	12

Analyzing Existing Controls	12

Identify existing controls	12

Evaluate controls effectiveness	12

Identify gaps	13

Determining Likelihood and Impact	13

Determine likelihood	13

Determine impact	15

Risk Assessment	16

Risk Matrix	16

Risk Escalation Timelines	17

Risk Register	18

Security Controls Proposal	20

Recommend Risk Treatment Strategies	20

Residual Risk Management	20

Risk Assessment Report	21

Monitoring and Reassessment	21

Part 2. Risk Assessment for Zenith Tech	22

Summary	22

Risk Team	22

Purpose	22

Scope	23

Assumptions	23

Constraints	24

Information sources	24

Analytic approach	24

Assets Identification	25

Threats Identification	26

Vulnerabilities Identification	27

Analyzing Existing Controls	28

Determining Likelihood and Impact	28

Risk Assessment	29

Security Controls Proposal	30

Recommended Risk Treatment Strategies	31

Residual Risk Management	31

Conclusion	31

References	33

# Risk Management

## Summary

Zenith Tech is a technology company with 3,000 employees, specializing in online banking and stock trading software. The company manages the full software development lifecycle and provides its customers with 24/7 technical support. The head office resides in Toronto, ON, with additional offices in Vancouver, Berlin, and London. After suffering a ransomware attack in March 2024, the company decided to conduct the risk assessment process to identify gaps in its cybersecurity program and urgent areas for improvement. This document describes the methodology of risk assessment, including the following phases:

- Defining scope and objectives

- Asset identification

- Threat identification

- Vulnerability identification

- Analyzing existing controls

- Determining likelihood and impact

- Creating Risk Matrices

- Creating and maintaining Risk Registers

- Risk assessment

- Security controls proposal

- Residual risk measurement

# Part 1. Risk Assessment Framework

| Code | RA001 |
| --- | --- |
| Scope | Risk Assessment Methodology for Zenith Tech, based on NIST SP 800-30, Guide for Conducting Risk Assessments |
| Version | 2.0 |
| Created | 10 Oct 2025 |
| Last updated | 08 Nov 2025 |
| Sections updated | Risk Escalation Timelines section created |
| Owner | Ekaterina Katerinenko e.katerinenko@zenith.com |
| Approved by | approval@zenith.com |

## Key Risk Concepts

A threat is any circumstance or event with the potential to adversely impact organizational operations and assets (NIST, 2012).

A vulnerability is a weakness in an information system, system security procedures, internal controls, or implementation that could be exploited by a threat source (NIST, 2012).

The likelihood of occurrence is a weighted risk factor based on an analysis of the probability that a given threat is capable of exploiting a given vulnerability (NIST, 2012).

The level of impact from a threat event is the magnitude of harm that can be expected to result from the consequences of unauthorized disclosure of information, unauthorized modification of information, unauthorized destruction of information, or loss of information or information system availability (NIST, 2012).

Risk is a measure of the extent to which an entity is threatened by a potential circumstance or event and is typically a function of: (i) the adverse impacts that would arise if the circumstance or event occurs; and (ii) the likelihood of occurrence (NIST, 2012).

## Scope and Objectives

### Identify purpose

The purpose of conducting the risk assessment varies depending on the organization’s needs. It could include:

- Establishing a baseline assessment of the risk.

- Identifying, analyzing and evaluating threats and vulnerabilities.

- Analyzing gaps in existing security controls.

- Creating a Risk Register for risk management and monitoring.

- Reassessing previously determined risks based on changes in systems and environments.

- Ensuring compliance with regulations and standards (e.g GDPR, HIPAA, PIPEDA).

- Preparing for the external audit (NIST, 2012).

### Establish Risk Assessment Team

The Multidisciplinary Risk Assessment Team consists of:

- Project Owner (Chief Risk Officer, Chief Information Security Officer)

- Risk Assessment Lead (CISO, Risk Manager)

- Technical specialists: Security analyst, IT specialist, Network engineer, Application development specialist, Technical support representative

- HR representative

- Compliance Officer, Legal Advisor

- Document controller

### Identify scope

The scope of risk assessment determines what will be included in the assessment. The following questions should be considered (NIST, 2012):

- What parts of the organization (locations, departments) will be affected by the assessment and how?

- Which systems, processes and data will be analyzed?

- How detailed the assessment will be (e.g. high-level overview, deep technical analysis)?

- How long will the results be valid?

- What triggers the need for the assessment to be updated?

### Identify assumptions and constraints.

Common assumptions include:

- Asset inventory, network diagram and systems configurations are accurate.

- Existing security controls function as documented.

- OSINT feeds are up-to-date and reliable.

- Risk tolerance level has been determined by management.

Constrains may include:

- Time limitation.

- Skills and expertise required for conducting the assessment.

- Budget constraints.

- Technical limitations.

- Regulatory and contractual limitations (for example, access to some data could be restricted by compliance rules).

### Identify Information sources

At this stage, internal and external sources of relevant information are determined. Internal sources may include previous risk assessment reports, logs, network diagrams, and system configuration documentation. External sources, such as OSINT, provide information about threats and vulnerabilities, including CVE, Exploit-DB, cybersecurity news feeds, and government advisories.

### Identify the analytic approach.

The following approaches should be considered for risk analysis:

- Qualitative (based on severity, such as Low, Medium, High, Critical). Supports communicating assessment results to decision-makers; however, it is subjective based on the expert’s experience (NIST, 2012).

- Quantitative (uses probabilities and numeric factors to calculate the impact). Supports cost-effective analysis; however, the interpretation of results may be required (NIST, 2012).

- Hybrid (semi-quantitative) combines qualitative severity with numerical scoring (for example, 5 for Critical, 1 for Low).

### Document scope and objectives

Document the risk assessment purpose, scope, assumptions, constraints, information sources, and analytic approach in the Scope and Objectives document. Include the document owner, timeline, assessment team, and deliverables.

## Assets Identification

An asset inventory document should be created containing:

- Hardware resources (servers, endpoints, mobile devices, network devices, IoT devices, external drives, printers, scanners, BYOD devices).

- Software resources (OS, applications, development tools, testing tools, security tools, virtual machines, SaaS platforms).

- Cloud assets (CSP, cloud backups and databases, cloud-based applications).

- Data (customer data, employee data, intellectual property, trade secrets, operational data, backup data)

- Network resources (IP addresses, subnets, domain names, DNS records, VPN servers, certificates, encryption keys).

Data should be classified according to its sensitivity (PaloAlto, 2015):

- Public (not sensitive data).

- Internal (data for internal use only, such as employee information).

- Restricted (sensitive data, such as customer or pricing information).

- Confidential (protected data, such as trade secrets, PII, PHI).

## Threats Identification

### Identify threat sources

Consider the following threat actors:

- Cybercriminals

- Insiders, malicious or negligent

- Hacktivists

- Competitors

- Nation-state actors

- Cyber espionage groups

### Identify threat scenarios

Identify potential threat vectors. These could include:

- Phishing and social engineering.

- Unpatched vulnerabilities.

- Malware (ransomware, viruses, trojans, spyware, keyloggers).

- Insider threats.

- Password attacks (brute-force, credential stuffing, credential spraying).

- Network attacks (traffic sniffing, man-in-the-middle, session hijacking).

- DoS/DDoS attacks.

- Web application attacks (XSS, code injections, SQL injections, buffer overflow).

- APT (backdoors, rootkits).

- Equipment failure.

- Natural disasters, outages.

### Document the threats

Create a threat list containing the threat source and type, as well as the affected assets.

## Vulnerabilities Identification

The next step is identifying vulnerabilities in the systems. The following methods can be used:

- Vulnerability scanning (using tools, such as Nessus, Qualys, Rapid7).

- Web application vulnerability scanning (using OWASP ZAP, Nikto).

- Cloud vulnerability scanning (AWS Inspector, Azure Security Center).

- Penetration testing (internal or external).

- Security audits (internal or external).

- Code review.

- Configuration review.

- Consulting external sources, such as CVE, for known vulnerabilities.

### Document the vulnerabilities

Create the vulnerabilities register, including the impacted assets and existing security controls.

## Analyzing Existing Controls

The purpose of this step is to measure the risk before the controls are applied.

### Identify existing controls

Create a list of all security controls currently existing in the organization:

- Physical controls: access card, video surveillance, visitors' log, security guards, UPS, secure data centers.

- Technical controls: firewalls, IDS/IPS, EDR, encryption, access control, authentication methods, backup and recovery systems, and network segmentation.

- Administrative controls: security policies and procedures, Incident Response Plan, Disaster Recovery Plan, user training programs, and regular audits.

### Evaluate controls effectiveness

Each security control should be evaluated using the following considerations:

- Does it protect the intended asset?

- Is it implemented correctly across the system?

- Is it monitored and maintained?

- Are there any known vulnerabilities?

### Identify gaps

The gap in security controls exists in the following cases:

- Security control is missing.

- Security control is not adequate.

- Security control is outdated and does not protect from the new threats.

The following frameworks and standards could be used to help identify gaps:

- NIST CSF

- ISO/IEC 27001

- CIS Critical Security Controls

- COBIT 2019

- SOC2

- Applicable regulations

## Determining Likelihood and Impact

### Determine likelihood

NIST SP 800-30 suggests using the three-step approach in determining the likelihood of the threat (2012):

- Evaluate the likelihood that the threat event will be initiated (in case of adversarial events) or will occur (for non-adversarial events).

- Evaluate the likelihood that the threat event will impact the organization, once initiated or started.

- Combine the likelihoods from steps 1 and 2 and evaluate the overall threat event likelihood.

The following characteristics of the threat source should be considered:

- Capability: if the threat actor lacks the capability for the event to be successful, the threat event is unlikely to be initiated (NIST, 2012).

- Intent: if the threat event is not likely to achieve the threat actor’s objectives, the likelihood of its initiation is low (NIST, 2012).

- Targeting: is the threat event targeted to specific organizations, specific industries (NIST, 2012).

The identified vulnerabilities should be considered when assessing the likelihood of a threat event.

Each threat event should be assessed using the following scales (NIST, 2012):

|  | Likelihood |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Qualitative | Very High | High | Moderate | Low | Very Low |
| Semi-quantitative 1 | 96-100 | 80-95 | 27-79 | 5-20 | 0-19 |
| Semi-quantitative 2 | 10 | 8 | 5 | 2 | 0 |

Table 1. Assessment scale translating qualitative values into semi-quantitative values.

### Determine impact

When evaluating the impact of the threat event, the following should be taken into consideration (NIST, 2012):

- Impact on operations:

- attacks on availability

- inability or limited ability to restore normal operations efficiently

- non-compliance with applicable laws, regulations and contractual requirements

- direct financial costs

- harm to the organization’s reputation and trust relationships

- Impact on assets:

- physical facilities

- information systems, networks

- technology and equipment

- data

- intellectual property

- Impact on people:

- injury, loss of life

- identity theft

- loss of PII

- damage to reputation

- Impact on other organizations:

- noncompliance

- direct financial loss

- damage to reputation

Table 1 should be used to determine the semi-quantitative values of impact for each threat event.

## Risk Assessment

### Risk Matrix

A risk matrix is a method for combining the likelihood and impact values of a threat event to assess the associated risk. Table 2 shows how the risk level can be determined based on likelihood and impact values (NIST, 2012).

| Likelihood | Impact |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Very Low | Low | Moderate | High | Very High |
| Very High | Very Low | Low | Moderate | High | Very High |
| High | Very Low | Low | Moderate | High | Very High |
| Moderate | Very Low | Low | Moderate | Moderate | High |
| Low | Very Low | Low | Low | Low | Moderate |
| Very Low | Very Low | Very Low | Very Low | Low | Low |

Table 2. Risk Matrix with qualitative values.

Another way is to use semi-quantitative values of likelihood and impact and determine Risk as Likelihood x Impact (Table 3):

| Likelihood | Impact |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 0 | 2 | 5 | 8 | 10 |
| 10 | 0 | 20 | 50 | 80 | 100 |
| 8 | 0 | 16 | 40 | 64 | 80 |
| 5 | 0 | 10 | 25 | 40 | 50 |
| 2 | 0 | 4 | 10 | 16 | 20 |
| 0 | 0 | 0 | 0 | 0 | 0 |

Table 3. Risk Matrix with semi-quantitative values.

Determined risk values can be used for risk prioritization.

### Risk Escalation Timelines

Based on the determined risk level, the following escalation process should be followed:

| Risk Level | Description | Escalation Timeframe | Responsible Parties |
| --- | --- | --- | --- |
| Very High (81-100) | Threats that could cause critical data loss and major operations disruption. | Immediately (within 1 hour) | Incident Response Team Lead, CISO |
| High (51-80) | Threats that could result in operations disruption and loss of non-critical confidential data | Within 24 hours | Risk Manager |
| Moderate (21-50) | Risks with limited impact | Within 3 business days | SOC Manager |
| Low (0-20) | Risks with low impact | Within 7 business days | SOC Analyst |

Table 4. Risk Escalation Timeframe.

### Risk Register

Determined risks should be documented in the Risk Register, including the following information:

- Risk ID

- Threat event

- Threat sources

- Assets affected

- Relevance

- Likelihood of event occurring

- Vulnerabilities

- Severity

- Likelihood of event results in adverse impact

- Overall likelihood

- Level of impact

- Level of risk

- Existing controls

- Recommended actions

- Risk owner

- Status

This document should contain high-priority risks and be regularly updated and reviewed for accuracy and effectiveness.

## Security Controls Proposal

For each identified risk that exceeds the organization’s acceptable risk level, a list of security controls (physical, technical, and managerial) mitigating this risk is created. For each control, the implementation cost and operational impact should be estimated.

## Recommend Risk Treatment Strategies

For each identified risk that is greater than the organization’s acceptable risk level, the risk strategy is determined:

- Accept the risk. Usually, for low risks that can be tolerated.

- Avoid the risk. Eliminate the activity that causes the risk (for example, stop using specific vulnerable systems).

- Transfer the risk. Purchase cyber insurance.

- Mitigate the risk. Apply security controls that reduce the risk to an acceptable level.

## Residual Risk Management

After the selected risk treatment strategy is applied, the residual risk should be estimated to make sure it does not exceed the organization’s acceptable risk levels. The likelihood and impact of the threat events are reassessed in consideration of newly implemented security controls, and the risk level is accordingly reassessed. If it exceeds the acceptable level, additional controls should be implemented to address the issue.

## Risk Assessment Report

As a result of the Risk Assessment process, the Risk Assessment report should be provided, containing:

- Assessment purpose and scope

- Assets inventory

- Threats register

- Vulnerabilities register

- Existing security controls

- Risk register

- Risk treatment plan

- Security controls proposals

- Residual risk management

- Summary of findings and recommendations

## Monitoring and Reassessment

After completing the risk assessment, residual risks should be regularly monitored and reassessed, taking into account newly emerging threats, changes in the organization’s infrastructure, or shifts in its risk appetite.

# Part 2. Risk Assessment for Zenith Tech

## Summary

Using the provided Risk Assessment Framework, Zenith Tech conducted a risk assessment and identified critical risks, along with strategies to treat them. The risk team delivered a Risk Assessment Report, along with a Threats list, Vulnerability register, Risk matrix, and Risk register.

## Risk Team

| Role | Name |
| --- | --- |
| Project Owner (CRO) | Laura Mitchell, l.mitchell@zenith.com |
| Risk Assessment Lead (CISO) | Daniel Kim, d.kim@zenith.com |
| Security Analyst | Priya Desai, p.desai@zenith.com |
| IT Specialist | Michael Chen, m.chen@zenith.com |
| Compliance Officer | Sofia Alvarez, s.alvarez@zenith.com |
| HR Representative | Ethan Ross, e.ross@zenith.com |
| Document Controller | Rebecca Nguyen, r.nguyen@zenith.com |

Table 5. Risk Assessment Team contact information.

## Purpose

The purpose of this risk assessment is to:

- identify critical risks;

- identify gaps in existing security controls;

- propose strategies to mitigate the risk;

- create a risk register for further monitoring.

## Scope

The assessment focuses on assets, procedures and personnel located in the Toronto office only:

- corporate IT infrastructure;

- data storage and processing, including backup and restore procedures;

- physical security controls;

- network security systems: firewalls, IPS/IDS, EDR;

- access control mechanisms and procedures;

- employees' administrative procedures: onboarding/offboarding processes, security training.

Assessment is scheduled for four weeks. Its results will be considered valid for 6 months.

### Assumptions

- Stable operational environment

- Compliance with security policies and procedures

- Employees cooperation

- Accuracy of network diagrams

- Correct implementation of security controls

### Constraints

- Limited assessment timeframe

- Partial access to third-party systems

- Non-intrusive assessment

- Budget limitations

### Information sources

- Internal security policies and procedures: Information Security Policy, Access Control Policy, Acceptable Use Policy, Backup and Recovery Policy, Change Management Policy, Incident Response Plan, Business Continuity Plan.

- Technical documentation: network diagrams, VPN configuration guides, firewall rules, IDS/IPS rules.

- Incident data: Incident Response logs, SOC tickets.

- Penetration testing and security audit reports.

- External resources: NIST CSF, CVE databases, threat landscape analysis reports.

### Analytic approach

A hybrid (semi-quantitative) approach will be used to evaluate likelihood and impact:

| Very Low | Low | Moderate | High | Very High |
| --- | --- | --- | --- | --- |
| 0 | 2 | 5 | 8 | 10 |

Table 6. Qualitative and quantitative values correlation.

The acceptable risk level is set to Moderate, with a maximum quantitative equivalent of 50.

## Assets Identification

For this risk assessment, the following assets were identified in the Toronto office:

- Hardware assets:

- Database servers

- Application servers

- Backup servers and data storage

- Workstations

- Network equipment: routers, switches, firewalls

- Wi-Fi access points

- Mobile devices: laptops, tablets, mobile phones

- Security cameras and access systems

- Software assets:

- Web application, API.

- Development tools: SDK, IDE, Jira.

- Security tools: SIEM (Splunk), IDS/IPS (Suricata), EDR (CrowdStrike Falcon), NDR (Darktrace), Email security (Mimecast).

- Database software (MySQL).

- Communication tools (Microsoft Teams).

- Data:

- Customer data

- Code repositories

- Backups

- Logs

- Employee records

- IP, trade secrets

- Facility assets:

- Server room

- Access control

- Power backups

- Human assets:

- Employees

- Contractors

## Threats Identification

The following major threats were identified for Zenith Tech:

- Social engineering.

- Ransomware.

- Insider threats, sensitive data exfiltration.

- Unpatched systems exploitation.

- DoS/DDoS attacks.

- Corporate espionage.

- Web application attacks (SQL injections, code injections).

- Password attacks (brute-force, credential stuffing).

- Supply chain attacks.

- Unauthorized physical access.

## Vulnerabilities Identification

The following significant vulnerabilities were identified as a result of vulnerability scanning, penetration testing and security audit:

- Unpatched software.

- Insufficient firewall rules.

- Lack of encryption for backed-up data.

- Weak password policy.

- Improper input validation in the web application.

- Ineffective change management.

- Gaps in incident response procedures.

- Insufficient anti-phishing training.

## Analyzing Existing Controls

After the existing security controls were evaluated, the following was found:

- Physical controls – sufficient.

Access controls (access cards, employee identification), security cameras and surveillance, as well as server room security and access controls, are sufficient. Physical attacks are not likely.

- Administrative controls – partially sufficient.

Although adequate security policies are in place, they are not being thoroughly followed. The Password policy needs improvement (increasing password length and complexity, implementing MFA). Security training is often delayed and/or ineffective.

- Technical controls – partially sufficient.

Perimeter and endpoint protection are strong; however, patching frequency should be increased for critical servers.

## Determining Likelihood and Impact

For each identified threat, the likelihood and impact were determined considering detected vulnerabilities and the current threat landscape:

| Threat | Likelihood | Impact |
| --- | --- | --- |
| Social engineering | Very High (10) | Very High (10) |
| Ransomware | High (8) | Very High (10) |
| Insider threats | Moderate (5) | Very High (10) |
| Unpatched systems | High (8) | High (8) |
| DoS/DDoS | Moderate (5) | High (8) |
| Corporate espionage | Moderate (5) | Very High (10) |
| Web app attacks | High (8) | Moderate (5) |
| Password attacks | Low (2) | High (8) |
| Supply chain attacks | Moderate (5) | Moderate (5) |
| Unauthorized physical access | Very low (0) | High (8) |

Table 7. Likelihood and impact of identified threats.

## Risk Assessment

Threats were classified in the Risk Matrix based on their likelihood and impact:

| Likelihood | Impact |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 0 | 2 | 5 | 8 | 10 |
| 10 | 0 | 20 | 50 | 80 | 100 Social engineering |
| 8 | 0 | 16 | 40 Web app attacks | 64 Unpatched systems | 80 Ransomware |
| 5 | 0 | 10 | 25 Supply chain | 40 DoS | 50 Insider threats Espionage |
| 2 | 0 | 4 | 10 | 16 Password attacks | 20 |
| 0 | 0 | 0 | 0 | 0 Physical access | 0 |

Table 8. Risk Matrix for Zenith Tech.

Since the company tolerates risks with values lower than or equal to 50, the following risks are considered for treatment (prioritized):

- Social engineering attacks

- Ransomware

- Unpatched systems

Determined risks are escalated according to the Risk Escalation Timeframe (Table 4).

## Security Controls Proposal

The following security controls were proposed to mitigate the identified risks:

- Social engineering attacks:

- Mandatory quarterly security awareness training for all employees

- Quarterly phishing campaigns, including management

- Enhancing email filtering

- Enhancing verification procedures for helpdesk calls

- Ransomware:

- Regular patching and vulnerability management

- Upgrade EDR to XDR: CrowdStrike Falcon XDR

- Enhance backup and restore procedures

- Update Incident Response Plan to include faster containment of malware/ransomware

- Unpatched systems exploitation:

- Implement centralized patch management system (Microsoft SCCM)

- Update patch management policy

- Increase frequency of penetration testing to 3 months

- Assign the team responsible for maintaining the patch schedule

## Recommended Risk Treatment Strategies

For identified risks with quantitative values greater than 50, mitigation strategies are recommended. After implementing corresponding security measures, the risks should be reassessed, and the residual risk value should be less than or equal to 50.

## Residual Risk Management

A risk register was created to further address and monitor the identified critical risks (Figure 1).

Figure 1. Risk register for Zenith Tech.

## Conclusion

Conducting a cybersecurity risk assessment is a crucial step for every organization to identify gaps in its security posture and prioritize risks that require immediate attention. Doing so might help avoid data breaches and operations disruption, as well as financial and reputational costs associated with them. Standards such as NIST SP 800-30 provide a comprehensive and extensive framework for conducting risk assessments.

As a result of a risk assessment, Zenith Tech successfully identified three critical cybersecurity risks, received recommendations on risk mitigation and tools to monitor and reassess the risks as needed.

# References

CISA. (2022). Guide to Getting Started with a Cybersecurity Risk Assessment Publication: 2022. Cybersecurity and Infrastructure Security Agency. https://www.cisa.gov/sites/default/files/2024-09/24_0828_safecom_guide_getting_started_cybersecurity_assessment_2022_final_508C.pdf

Neumetric. (2024, November 26). Security Gap Analysis: A Comprehensive Approach to Risk Management. Neumetric. https://www.neumetric.com/journal/security-gap-analysis-risk-management/

NIST. (2012). Guide for Conducting Risk Assessments. NIST. https://nvlpubs.nist.gov/nistpubs/legacy/sp/nistspecialpublication800-30r1.pdf

PaloAlto. (2015). What Is Data Classification? Palo Alto Networks. https://www.paloaltonetworks.ca/cyberpedia/data-classification